## Slide 1
VISION OF SUCCESS Wide range of customer reach. Diverse customer base to target (diverse demographics). Break monopoly of the available platforms. Integration with government services. All in one platform. Global approach. Easy to navigate. Easy access to market.
PROJECT MILESTONES & SCHEDULE
RESOURCES Time commitment for a 4 day Kaizen, excluding time to implement changes: Sponsor (6-10 hrs.); Team Leader (40 hrs.); Team Members (32 hrs.); Facilitator (40-50 hrs.) External Resources: Equipment:
CANNY CARZ
30/01/2020
Kamaljeet
CONTEXT / ISSUES The purpose of canny carz is there are multiple but separate platform for booking rides and car rentals, so we decide to combine all these platform in one single application and also include some other services like drive school training for getting G2 and G license. From drivers perspective: Spend 40 to 60 % of time circling around for rides. Has to have their own car for driving. From customers perspective: Numerous complex platforms for booking ride, renting car, and buying and selling car. Has to have G or G2 License for rentals. Offer limited for rides. | 
GOALS Competition with big players(Uber, Lyft, Uhaul) Customers resistance to new adaption. Political uncertainties (Taxi lobby or for integration of government services.) High car insurances in certain areas. | 
SCOPE (IN BOUNDS) Assumptions: ● The budget of the project is $100,000 ● The project is completed within the schedule. ● All the physical resource will be available whole the time. | SCOPE (OUT OF BOUNDS) Constraints: ● The project will be completed in 30 days. ● Two resources are working on it. ● Less expertise of resource in coding. ● Should meet the deadline.
Customers/Stakeholders Drivers and riders | Team Members Team Leader: Vin Team Members: Project Team Stephanie Blake Michelle Sanders Amar Steve Smith Hoang Long Charles Caron Review, Analysis, Human Resource ,Development Testing , Implementation, Maintenance team Nirmal Farook
CUSTOMER REQUIREMENTS (CTQ) For customer: All in one platform. Rent a driver along with car. Earn canny points use for different purpose (book ride, rent a car, rent a car etc;) | 
Project Milestones | Owner | Estimated days
1. Set project scope and goals (prepare Project Charter, engage team, collect data) | Sponsor/Team Leader, Facilitator | 5D
2. Understand the current situation | Facilitator/ Team | 3D
3. Analyze the current situation (root causes) | Facilitator/ Team | 2D
4. Define a vision of success | Facilitator/ Team | 2D
5. Generate, evaluate and select improvements | Team/ Sponsor | 5D
6. Implement changes and make adjustments | Team Leader/ Staff | 3D
7. Measure performance | Sponsor/Team Leader | 6D
8. Document standard work and lessons learned | Team | 4D
9. Sustain improvement | Team Leader/Process Owner | 10D
Notes: EXECUTIVE SUMMARY OF PROJECT CHARTER
• “Canny Carz” is an Android or IOS based application platform for the riders and drivers to book a ride or rent a car.
• It provide platform for subscriber to buy or sell their new and used car.
• To develop reliable system that can facilitate admin and guest login separately.
• To develop user friendly application platform.